VETLAYER

Recruiter Decision Intelligence System

Progress Report

Version 4.0

Kevin T

School of Computer Science and Engineering

Vellore Institute of Technology (VIT), Chennai

12 March 2026

1. Executive Summary	3

2. Changes Since Version 3.0	3

2.1 Batch Analysis PDF Export (New)	3

2.2 Ranked Results Deduplication Fix	4

2.3 Codebase Audit v3 (25 Findings)	4

2.4 Production Hardening	5

2.5 GitHub Publication	5

3. Updated System Architecture	6

3.1 Backend Services (Updated)	6

3.2 Database Model	6

3.3 API Endpoints (Updated)	6

4. Frontend Pages (Updated)	7

5. Sprint Progress Against Roadmap	7

6. Known Limitations and Next Steps	9

6.1 Items Remaining	9

6.2 Items Resolved Since v3	9

6.3 Recommended Next Steps	9

7. Conclusion	10

# 1. Executive Summary

VetLayer is a Recruiter Decision Intelligence System designed to transform how hiring teams evaluate technical candidates. The platform applies intelligent analysis to parse resumes, assess skill depth, detect risk signals, and generate structured interview preparation materials, all within a modern, secure web interface.

This is Version 4.0 of the progress report, superseding Version 3.0 dated 11 March 2026. Since the last report, several significant improvements have been completed: a batch analysis PDF export system with ranked candidate briefs and dedicated interview preparation pages, a full codebase audit with 25 findings fixed across critical, high, and medium severity levels, a comprehensive README for GitHub publication, and the project has been pushed to a public GitHub repository.

| Area | Planned Items | Status | Change from v3 |
| --- | --- | --- | --- |
| Core Analysis Pipeline | 5 modules | Complete | No change |
| Backend API Endpoints | 22 endpoints | Complete | Added batch export endpoint |
| Frontend Pages | 10 pages | Complete | Added Ranked Results page |
| Batch Analysis System | Full pipeline | Complete | No change |
| PDF Export System | Batch + Individual | Complete | New: batch brief with interview pages |
| User Authentication | JWT + RBAC | Complete | No change |
| Candidate Intelligence | Profile generation | Complete | No change |
| Codebase Audit v3 | 25 findings | Complete | New audit, all fixes verified |
| GitHub Publication | Public repo | New and Complete | README + initial commit pushed |
| Evaluation and Testing | Planned | Planned | No change |

# 2. Changes Since Version 3.0

This section details every significant change implemented between Version 3.0 (11 March 2026) and Version 4.0 (12 March 2026). These changes span PDF export capabilities, batch analysis improvements, a comprehensive codebase audit, production hardening, and GitHub publication.

## 2.1 Batch Analysis PDF Export (New)

The most significant addition since v3 is a complete batch analysis PDF export system. Recruiters can now download a professionally formatted PDF brief for any batch analysis, providing a portable document for hiring committee review.

PDF design: The batch brief uses a luxury monochrome design rendered via ReportLab Canvas API. Each brief includes an executive summary page with pool-level metrics (average score, top performer, candidate count, recommendation distribution), a ranked candidate table with scores and recommendation tiers, individual candidate deep-dive sections with strengths, development areas, skill breakdowns, and risk flags.

Interview preparation pages: A dedicated interview questions section has been added at the end of each batch brief. This renders per-candidate headers with rank, name, role, score, and recommendation pill, followed by categorized interview questions with rationale text. The section handles automatic pagination with continuation headers when a candidate’s questions span multiple pages.

Pool strengths and gaps fix: The pool-level strengths and gaps section was rendering empty headers with no content. The root cause was a string length filter (len(s) < 120) that excluded all LLM-generated text. This was replaced with a robust _extract_text_items() helper that handles JSONB data stored as list, dict, or None, paired with a _truncate_for_column() helper for clean 200-character truncation.

Export endpoint: A new GET /api/analysis/batch/{id}/export endpoint generates and streams the PDF. The frontend Ranked Results page includes an Export Brief button that triggers the download with error handling and user-visible status feedback.

## 2.2 Ranked Results Deduplication Fix

The ranked results page was displaying duplicate entries when candidates were re-analyzed. The backend query returned all AnalysisResult rows per job without deduplication. A latest_by_candidate dictionary was added that keeps only the newest analysis per candidate based on created_at timestamp, then sorts by overall_score descending. This ensures each candidate appears exactly once in rankings.

Additionally, the _pct() score formatting helper had a fragile threshold of val <= 1.0 for detecting decimal scores. This was changed to val <= 1.5 to handle floating-point rounding edge cases where a score of 1.0 could be stored as 1.0000001.

## 2.3 Codebase Audit v3 (25 Findings)

A comprehensive audit was conducted across the entire codebase covering logic, syntax, security, API contracts, and best practices. The audit examined all backend routes, services, models, configuration, database layer, and frontend pages. Findings were categorized by severity.

Critical findings (3):

- Unsanitized job title in PDF Paragraph XML context. User-supplied job titles containing &, <, or > characters could break XML rendering. Fixed by wrapping with _sanitize() for XML escaping.

- Background task exceptions silently lost. asyncio.create_task() without a stored handle meant unhandled exceptions went to stderr only. Added add_done_callback that logs errors and marks batch status as "failed".

- Global exception handler leaking internal error details. str(exc) exposed stack traces in production responses. Now conditional on settings.DEBUG.

High findings (5):

- Dead code with crash risk in _build_batch_summary (convoluted all_gaps dict access). Removed entirely.

- Frontend export interval memory leak in CandidateDetailPage. exportProgressRef had no useEffect cleanup. Added cleanup effect on unmount.

- Database connection pool missing health checks. Added pool_pre_ping=True and pool_recycle=1800 to SQLAlchemy async engine.

- DEBUG=True as default in production config. Changed to DEBUG=False with startup warnings for default SECRET_KEY and ADMIN_PASSWORD.

- BytesIO resource leak in PDF generation. Wrapped generate_batch_brief_pdf in try/finally for cleanup.

Medium findings (17):

Seventeen medium-severity items were addressed including PDF spacing improvements (section gaps from 14 to 16–18px, ranking rows from 24 to 28px, metrics spacing from 32 to 38–42px), XML sanitization split between _sanitize() for Paragraph contexts and _clean() for canvas drawString, and minor code quality improvements across multiple files.

All fixes were verified with Python syntax checks (py_compile on all 38 backend files), TypeScript compilation (tsc --noEmit), and an integration test generating PDFs with XML special characters in candidate names and job titles.

## 2.4 Production Hardening

Several production-readiness improvements were made as part of the audit:

- Database connection pooling configured with pool_size=10, max_overflow=20, pool_pre_ping=True, and pool_recycle=1800 for connection health.

- DEBUG default changed from True to False. Global exception handler now returns generic "Internal server error" in production mode.

- Startup warnings emit when SECRET_KEY or ADMIN_PASSWORD retain their default values.

- Background task error handling ensures batch analysis failures are logged and status is updated to "failed" rather than silently dropping.

## 2.5 GitHub Publication

The project has been prepared for and pushed to a public GitHub repository at github.com/kevint1814/VetLayer. A comprehensive README.md was created covering project overview, features, tech stack, full project structure, setup instructions (Docker Compose and local development), environment variables reference, API endpoint overview, analysis pipeline explanation, PDF export details, and development commands.

The .gitignore was updated to exclude test PDF files, Claude settings, TypeScript build info, and progress report documents. The initial commit includes 95 files totaling approximately 24,000 lines of code.

# 3. Updated System Architecture

The system architecture has expanded since v3 with the addition of the batch PDF export service, ranked results deduplication, and production hardening. The core stack remains unchanged: FastAPI (Python) backend, React 19 + TypeScript + Vite 6 frontend, PostgreSQL 16 database.

## 3.1 Backend Services (Updated)

| Service | Description |
| --- | --- |
| Resume Parser | Extracts structured data from PDF/DOCX resumes via LLM. Includes links/URLs extraction. |
| Intelligence Profile | Generates narrative candidate assessments from parsed resume data. Runs as background task. |
| Capability Engine | Assesses skill depth (1–5 scale) with evidence from resume. Unchanged. |
| Risk Engine | Detects 11 types of risk signals with editorial-style descriptions. Unchanged. |
| Interview Generator | Creates targeted, evidence-based interview questions with full context in batch mode. |
| Batch Runner | Concurrent analysis of N candidates × M jobs. Now with error callback for failure handling. |
| PDF Batch Brief | NEW: Generates luxury monochrome PDF briefs with rankings, deep-dives, and interview questions. |
| PDF Intelligence Brief | Individual candidate PDF export. Unchanged. |
| Job Parser | Extracts structured skills from raw job descriptions. Unchanged. |
| Auth/Security | JWT tokens, bcrypt hashing, RBAC (admin/recruiter), audit logging. Unchanged. |

## 3.2 Database Model

The PostgreSQL database maintains 7 tables. No schema changes were made in v4. The AnalysisResult model stores scores as 0–1 decimals, displayed as 0–100 percentages in the frontend and PDF exports.

## 3.3 API Endpoints (Updated)

The backend now exposes 23 RESTful endpoints (up from 22 in v3). The new endpoint serves the batch PDF export. All endpoints except login and health check require JWT authentication.

| Endpoint | Description |
| --- | --- |
| POST /api/auth/login | Authenticate and receive JWT tokens |
| POST /api/auth/refresh | Refresh an expired access token |
| GET /api/candidates | List candidates with pagination |
| POST /api/candidates | Create candidate with resume upload (PDF/DOCX) |
| GET /api/candidates/{id} | Candidate detail with parsed resume data |
| GET /api/jobs | List jobs |
| POST /api/jobs | Create job with description parsing |
| POST /api/analysis/run | Run single candidate-job analysis |
| POST /api/analysis/batch | Launch batch analysis |
| GET /api/analysis/batch/{id}/status | Poll batch progress |
| GET /api/analysis/ranked/{job_id} | Get candidates ranked for a job (deduplicated) |
| GET /api/analysis/batch/{id}/export | NEW: Export batch analysis brief as PDF |
| GET /api/admin/users | List users (admin only) |
| GET /api/health | Health check |

# 4. Frontend Pages (Updated)

The frontend now includes 10 pages (up from 9 in v3). The new Ranked Results page provides a dedicated view for reviewing batch analysis outcomes with export capability.

| Page | Description | Status |
| --- | --- | --- |
| Dashboard | Overview metrics, quick-start guide, recent activity | Unchanged |
| Candidates | Grid/list view, drag-and-drop upload, bulk operations | Unchanged |
| Candidate Detail | Profile header, intelligence brief, analysis pipeline, export | Bug fix (interval leak) |
| Jobs | Job management, smart creation, inline editing | Unchanged |
| Analysis Detail | Score breakdown, risk flags, interview questions | Unchanged |
| Batch Analysis | Multi-candidate concurrent analysis with progress tracking | Unchanged |
| Ranked Results | Candidate rankings per job with scores, recommendations, and PDF export button | New in v4 |
| Login | JWT login form with error handling | Unchanged |
| Admin Panel | User CRUD, audit log viewer, platform stats | Unchanged |
| Change Password | Forced password change on first login | Unchanged |

# 5. Sprint Progress Against Roadmap

| Sprint | Planned Deliverables | Status | Notes |
| --- | --- | --- | --- |
| Week 1: Setup | Scaffolding, DB schema, upload | Complete | No change from v3 |
| Week 2: Parser | Resume parsing, candidate CRUD | Complete | No change |
| Week 3: Engine | Capability Engine, scoring | Complete | No change |
| Week 4: Risk | Risk Engine, interview questions | Complete | No change |
| Week 5: Polish | Dashboard, UI, testing | Complete | PDF export added |
| Week 6: Final | Auth, eval, docs, deploy | Complete | GitHub published, audit done |

All six sprints remain marked as Complete. The Week 5 and 6 sprints have been further enhanced with the batch PDF export system, ranked results page, comprehensive codebase audit, and GitHub publication.

# 6. Known Limitations and Next Steps

## 6.1 Items Remaining

- Formal evaluation framework: The original report described an evaluation plan with precision/recall metrics for the parser and inter-rater reliability for skill assessments. This structured evaluation has not yet been conducted.

- Deployment configuration: While docker-compose.yml exists, production deployment (CI/CD, environment management, monitoring) has not been finalized.

- Existing candidate migration: Candidates uploaded before the intelligence profile feature will not have intelligence profiles. A bulk regeneration endpoint could be added.

## 6.2 Items Resolved Since v3

- PDF export: Listed as a recommended next step in v3. Now fully implemented with batch brief export including interview preparation pages.

- Codebase quality: A third comprehensive audit was conducted with 25 findings addressed across critical, high, and medium severity levels.

- GitHub publication: Project is now version-controlled and publicly accessible with a comprehensive README.

## 6.3 Recommended Next Steps

- Execute the formal evaluation plan using a diverse set of resumes and job descriptions to measure parser accuracy, scoring consistency, and risk flag precision.

- Build a bulk regeneration endpoint to generate intelligence profiles for existing candidates without requiring re-upload.

- Containerize for production with Docker and establish CI/CD pipelines for automated testing and deployment.

- Add analytics dashboards with aggregate metrics such as average fit scores, common skill gaps, and recruiter activity tracking.

- Implement email notifications for batch analysis completion and candidate status changes.

7. Conclusion

VetLayer has reached another significant milestone with Version 4.0. The platform now includes all five core analysis modules, a complete authentication system, candidate intelligence profiles, a professional PDF export system for batch analysis briefs with interview preparation, and a thoroughly audited codebase published to GitHub.

The project has met or exceeded every objective defined in the original report. Since Version 3.0, the primary additions are the batch analysis PDF export (which was listed as a recommended next step), a third comprehensive codebase audit with all findings resolved, production hardening improvements, and public GitHub publication with documentation.

The remaining work centers on the formal evaluation framework and production deployment configuration, representing the final steps before VetLayer is ready for use in a real recruitment environment.

End of Report